Republic of Serbia

Office for Information Technologies and Electronic Government (OITEG)

Serbia Ecosystem for Resilient, Verifiable and Inclusive Services (P514497)

ENVIRONMENTAL and SOCIAL

COMMITMENT PLAN (ESCP)

Appraisal Version

May 2026

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN

- The Republic of Serbia (the Borrower) will implement the Serbia Ecosystem for Resilient, Verifiable and Inclusive Services (the Project) through its Office for Information Technologies and Electronic Government (OITEG) with the involvement of relevant ministries, agencies, and institutions​ as set out in the Loan Agreement (the Agreement). The International Bank for Reconstruction and Development (the Bank) has agreed to provide financing for the Project, as set out in the Agreement.

- The Borrower shall ensure that the Project is carried out in accordance with the Environmental and Social Standards (ESSs) and this Environmental and Social Commitment Plan (ESCP), in a manner acceptable to the Bank. The ESCP is a part of the Agreement. Unless otherwise defined in this ESCP, capitalized terms used in this ESCP have the meanings ascribed to them in the Agreement.

- Without limitation to the foregoing, this ESCP sets out material measures and actions that the Borrower shall carry out or cause to be carried out, including, as applicable, the timeframes, institutional, staffing, training, monitoring and reporting arrangements, and grievance management. The ESCP also sets out the environmental and social (E&S) documents that shall be prepared or updated, consulted, disclosed and implemented under the Project, consistent with the ESSs, in form and substance acceptable to the Bank. Said E&S documents may be revised from time to time with prior written agreement by the Bank. As provided for under the referred Agreement, the Borrower shall ensure that there are sufficient funds available to cover the costs of implementing the ESCP.

- As agreed by the Bank and the Borrower, this ESCP will be revised from time to time, if necessary,  to reflect adaptive management of Project changes and unforeseen circumstances or in response to Project performance. In such circumstances, the Borrower and the Bank agree to update the ESCP to reflect these changes through an exchange of letters signed between the Bank and the Borrower’s  Representative specified in the Agreement or Director in OITEG. The Borrower shall promptly disclose the updated ESCP.

- The subsection on “Indicators for Implementation Readiness” below identifies the actions and measures to be monitored to assess Project readiness to begin implementation in accordance with this ESCP. Nevertheless, all actions and measures in this ESCP shall be implemented as set out in the “Timeframe” column below irrespective of whether they are listed in the referred subsection.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBLE ENTITY |
| --- | --- | --- | --- |
| IMPLEMENTATION ARRANGEMENTS AND CAPACITY SUPPORT |  |  |  |
| A | ORGANIZATIONAL STRUCTURE Establish and maintain a Project Implementation Unit in OITEG (PIU) with qualified staff and resources to support management of environmental, social, health and safety (E&S) risks and impacts of the Project including a Social /communication specialist and an Environmental Specialist. | Establish a PIU and hire or appoint one part-time environmental specialist, one full time social /communication specialist no later than three months after the Effective Date of the Loan Agreement (“Effective Date”) and thereafter maintain the PIU and these positions throughout Project implementation. | OITEG |
| B | CAPACITY BUILDING PLAN/MEASURES Prepare and implement the following capacity building measures: Training for PIU and relevant stakeholders on key relevant E&S issues under the project including E&S screening, Code of Conduct, stakeholder engagement, Responsible use of AI. | 30 days after the PIU is established and E&S specialists appointed. | OITEG/Bank |
| MONITORING AND REPORTING |  |  |  |
| C | REGULAR REPORTING Prepare and submit to the Bank regular monitoring reports on the environmental, social, health and safety (E&S) performance of the Project. The reports shall include: - Status of preparation and implementation of E&S documents required under the ESCP. - Summary of stakeholder engagement activities carried out as per the Stakeholder Engagement Plan. - Complaints submitted to the grievance mechanism(s), the grievance log, and progress made in resolving them. - E&S performance of contractors and subcontractors as reported through [monthly] contractors’ and supervision firms’ reports. - Number and status of resolution of incidents and accidents reported under action E below. . | Submit quarterly reports to the Bank during implementation of the Project, commencing after the Effective Date. Submit each report to the Bank no later than 30 days after the end of each reporting period | OITEG/PIU |
| D | CONTRACTORS’ MONTHLY REPORTS Require contractors and supervising firms to provide monthly monitoring reports on E&S performance in accordance with the metrics specified in the respective bidding documents and contracts and submit such reports to the Bank. | Submit the monthly reports to the Bank upon request as annexes to the reports to be submitted under action C above | PIU |
| E | INCIDENTS AND ACCIDENTS Notify the Bank of any incident or accident relating to the project which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers, including those resulting in death or significant injury to workers or the public; acts of violence, discrimination or protest; unforeseen impacts to cultural heritage or biodiversity resources; pollution of the environment; dam failure; forced or child labor; displacement without due process (forced eviction); allegations of sexual exploitation or abuse (SEA), or sexual harassment (SH); or disease outbreaks. Provide available details of the incident or accident to the Bank upon request. Arrange for an appropriate review of the incident or accident to establish its immediate, underlying and root causes. Prepare, agree with the Bank, and implement a Corrective Action Plan that sets out the measures and actions to be taken to address the incident or accident and prevent its recurrence. | Notify the Bank no later than 48 hours after learning of the incident or accident. Provide available details upon request. Provide review report and Corrective Action Plan to the Bank no later than 10 days following the submission of the initial notice, unless a different timeframe is agreed to in writing by the Bank. | OITEG /PIU |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ENVIRONMENTAL AND SOCIAL ASSESSMENTS AND/OR PLAN Prepare, adopt and implement a dedicated Environmental and Social Risk Management section in the Project Operations Manual (POM), consistent with the ESSs in a manner acceptable to the Bank, setting out the procedures and arrangements for managing the environmental and social risks and impacts of the Project, including Labor Management Procedures (LMP), Grievance Mechanism (GM) and any other environmental and social plans and instruments required under the relevant Environmental and Social Standards, and ensure that the POM is applied and complied with throughout Project implementatiion | 1. Prepare and adopt the POM prior to Effective Date and thereafter implement the POM throughout Project implementation. | OITEG/PIU |
| 1.2 | MANAGEMENT OF CONTRACTORS Incorporate the relevant aspects of the ESCP, including, inter alia, code of conduct and Labor Management Procedures, into the E&S specifications of the procurement documents and contracts with contractors and supervising firms. Thereafter ensure that the contractors and supervising firms comply and that they require their subcontractors to comply with the E&S specifications of their respective contracts. Provide copies of the relevant contracts with contractors/subcontractors and supervision firms to the Bank. | As part of the preparation of procurement documents and respective contracts. Supervise contractors throughout Project implementation. Copies of relevant contracts provided to the Bank upon request. | OITEG/PIU |
| 1.3 | TECHNICAL ASSISTANCE Carry out consultancies, studies (including feasibility studies, as applicable), institutional strengthening activities, development of technical documentation, capacity building, training, and any other technical assistance activities under the Project in accordance with terms of reference acceptable to the Bank, consistent with the ESSs. Thereafter prepare and finalize the outputs of such activities, including technical documentation and institutional strengthening deliverables, in compliance with the terms of reference. | Throughout Project implementation. | OITEG /PIU |
| 1.4 | CONTINGENT EMERGENCYRESPONSE FINANCING 1. Prepare and adopt an operations manual for a Contingent Emergency Response Component (CERC Manual) which will define eligible activities, activation procedures, and ensure that all activities financed under the CERC are screened and implemented in accordance with applicable environmental and social requirements of the ESF. Ensure that the CERC Manual as specified the Agreement includes a description of the E&S assessment and management arrangements, in accordance with the ESSs. 2. Implement the E&S provisions of the CERC Manual including, if applicable, other E&S documents required therein. | 1. The preparation of the CERC manual and, if applicable, other E&S documents, as relevant in form and substance acceptable to the Bank] is a withdrawal condition under Section III.B.1 of Schedule 2 of the Agreement. 2. In accordance with the timeframes specified in the CERC Manual | OITEG |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |

| 2.1 | LABOR MANAGEMENT PROCEDURES; Prepare and implement the Labor Management Procedures (LMP) for the Project as part of E&S section of the Project Operations Manual. The LMP is designed to ensure that workers are engaged and managed throughout the implementation of the Project activities in line with the provisions of ESS2. To this end, ensure that the following measures are reflected in the POM and carried out throughout Project implementation: a) Provide workers with information and documentation that is clear and understandable regarding their terms and conditions of employment through written contracts setting out their rights, including, inter alia, rights related to hours of work, wages, overtime, compensation, and benefits, as well as written notice of termination of employment, and details of severance payments, as applicable. b) Implement occupational health and safety measures, considering the General Environmental, Health and Safety Guidelines (EHSGs), and other relevant Good International Industry Practice (GIIP); c) Implement measures, as applicable, to, inter alia: (i) prevent the use of all forms of forced labor and child labor; (ii) enable workers to benefit from, inter alia, access to grievance and redress mechanisms without fear of retaliation; and effective freedom to form and join workers organizations or alternative mechanisms for expressing their concerns and protect their rights related to labor and working conditions; and d) Implement a code of conduct for workers, which shall include measures to prevent and respond to SEA and SH cases, which safeguards against workplace harassment, and that promotes non-discrimination and equal opportunity for all | Set out relevant LMP provisions in the Project Operations Manual prior to the Effective Date. Implement throughout Project implementation | OITEG/PIU |
| --- | --- | --- | --- |

| 2.2 | GRIEVANCE MECHANISM FOR PROJECT WORKERS Establish and operate a grievance mechanism for Project workers, as described in the LMP and consistent with ESS2. | Establish grievance mechanism prior to engaging Project workers and thereafter maintain and operate it throughout Project implementation. | OITEG/PIU |
| --- | --- | --- | --- |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT Incorporate resource efficiency and pollution prevention and management measures in the Project Operations Manual under action 1.1 above. Apply resource efficiency and pollution prevention and management measures, including ensuring compliance with energy efficiency (EE) requirements for hardware components, and provisions on e-waste management in accordance with ESS3 and applicable regulations, including the World Bank Group Environmental, Health, and Safety (EHS) Guidelines, all in a manner consistent with ESS 3 and acceptable to the Bank. | same timeframe as for the preparation and implementation of the Project Operations Manual Before procurement of relevant hardware packages supported by the Project and throughout Project implementation | OITEG/PIU |
| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| 4.1 | COMMUNITY HEALTH AND SAFETY Incorporate, in the Project Operations Manual under action 1.1 above, measures to assess, manage, monitor and report specific risks and impacts to the community arising from Project activities involving artificial intelligence (AI). Ensure that AI systems and automated decision-making tools financed under the project are assessed for social risks, including risks to data privacy, non-discrimination, and equitable access. Ensure that AI systems and automated decision-making tools developed or deployed under the project are designed and tested in accordance with applicable legislation — including Serbia's Law on Personal Data Protection as well as Ethical Guidelines for Development, Implementation and Use of Robust and Accountable Artificial Intelligence,— and incorporate human oversight mechanisms to prevent automated decisions that could adversely affect individuals’ rights or access to services. Maintain accessible non-digital service channels to ensure continuity of access to essential public services for elderly persons, persons with disabilities, and those with limited digital literacy | Same timeframe as for the preparation and implementation of the Project Operations Manual Prior to deployment of each system and throughout implementation Prior to deployment of each system and throughout implementation Throughout project implementation | OITEG/PIU |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN 1 Update and implement a Stakeholder Engagement Plan (SEP] for the Project, consistent with ESS10, which shall include measures to, inter alia, provide stakeholders with timely, relevant, understandable and accessible information, and consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination and intimidation. 2.Ensure that all persons interacting with AI-enabled services developed or deployed under the Project are duly informed, in plain and accessible language, when automated decision-making is involved in the processing of their requests and of the potential effects thereof on their access to services; and engage, in a manner acceptable to the Bank, with the relevant institutions stakeholders on the ethical design, deployment, and oversight of AI systems financed under the Project, including measures to prevent discrimination, ensure accountability, and safeguard personal data. | 1.Draft SEP to be prepared and publicly disclosed prior to Appraisal, updated prior to Effective Date and implemented throughout Project implementation 2.Prior to deployment of each AI-enabled service and throughout Project implementation. | OITEG/PIU |
| 10.2 | PROJECT GRIEVANCE MECHANISM Establish, publicize, maintain, and operate an accessible grievance mechanism (GM) to receive and facilitate the resolution of concerns and grievances in relation to the Project — promptly, effectively, and in a transparent manner that is culturally appropriate and readily accessible to all project-affected parties, at no cost to the complainant and without retribution, including concerns and grievances filed anonymously, in a manner consistent with ESS10. The GM shall include: (i) dedicated channels to receive, register, and facilitate the resolution of SEA/SH complaints, including through the referral of survivors to relevant gender-based violence service providers, in a safe, confidential, and survivor-centered manner; and (ii) accessible channels for affected persons to report errors, biases, or unfair outcomes arising from AI-enabled services developed or deployed under the Project, with clear timelines for acknowledgment and resolution. | Establish the grievance mechanism no later than one month following the Effective Date and thereafter maintain and operate the mechanism throughout Project implementation. | OITEG /PIU |
| INDICATORS FOR IMPLEMENTATION READINESS [This subsection lists the ESCP actions (by their numbering in the first column of the ESCP) that are identified as relevant to monitor project readiness from an E&S standpoint. These may include actions related to: i) establishment of E&S risk management units in the Project Implementation Entities, ii) recruitment and training of E&S staff within Project Implementation Entities, iii) Memorandums of Understanding or other written agreements/arrangements between Project Implementation Entities and other concerned agencies to ensure proper coordination of E&S risk management activities; iv) E&S effectiveness or disbursement conditions, if deemed warranted, v) ES assessments and plans to be prepared by the Borrower at the onset of implementation; vi) other project-specific requirements related to E&S readiness for implementation]. |  |  |  |
| The following actions are indicators for implementation readiness: 1. Establishment of the Project Implementation Unit (PIU) with adequate E&S personnel (A above) 2. Recruitment and training of E&S within PIU (B above) 3. Preparation of POM E&S section by the Borrower, prior to Effective Date |  |  |  |

.